Initial Project Planning Template

| Date | 13 July 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Personalized Networking Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can enter an event description and my interests to receive personalized networking suggestions. | 3 | High | S.Hemalatha | 26-06-2026 | 03-07-2026 |
| Sprint-1 | Theme Extraction | USN-2 | As a user, I want the system to extract important themes from the event description using AI. | 5 | High | S.Hemalatha | 26-06-2026 | 03-07-2026 |
| Sprint-1 | Conversation Generation | USN-3 | As a user, I can receive personalized conversation starters based on extracted themes and interests. | 5 | High | S.Hemalatha | 26-06-2026 | 03-07-2026 |
| Sprint-2 | Fact Checking | USN-4 | As a user, I can verify information related to networking topics using Wikipedia API. | 3 | High | S.Hemalatha | 01-07-2026 | 09-07-2026 |
| Sprint-2 | Conversation History | USN-5 | As a user, I can view my previously generated conversation history. | 3 | Medium | S.Hemalatha | 01-07-2026 | 09-07-2026 |
| Sprint-3 | API Integration | USN-8 | As a system, I can integrate FastAPI with Streamlit for seamless communication. | 5 | High | S.Hemalatha | 03-07-2026 | 10-07-2026 |